## Slide 1
January 12, 2021
BOT Statute
IC 5-23
McCordsville Town Council Meeting

## Slide 2
The Agenda
BOT Overview
Project Delivery Methods
Simple BOT Explanation
The BOT Process
Pros / Cons of the BOT
Examples
Yorktown Town Hall - BOT

## Slide 3
Design Team
Construction Manager
Architect
Structural Eng.
Civil Eng.
Landscape Arch.
Planner
Etc.
General Contractor
Primes
Subs
Etc.
Developer
(Finance, Design, Construct)
City or Town
Build – Operate – Transfer (BOT))
Utilizes Indiana Statute 5-23
Owner contracts with a “developer” to build, operate, and transfer the project
Can be delivered by a lump sum payment or long-term financing
BOT allows for design, construction, operation, management, maintenance, and securing financing of the cost of a public facility to be partially or entirely the responsibility of the operator

## Slide 4
Design – Bid – Build (DBB)
Construction Manager Agency (CMa)
Design – Build (DB)
Construction Manager as Constructor (CMc)
Build – Operate – Transfer (BOT)
Guaranteed Energy Savings Contract
Integrated Project Delivery (IPD)
Available Public Delivery Methods

## Slide 5
A project delivery method is a system used by an agency or owner for organizing and financing design, construction, operations, and maintenance services for a structure or facility by entering into legal agreements with one or more entities or parties.
Project Delivery Method

## Slide 6
Cost
Schedule
Financing
Risk Allocation
Control
PDM Considerations

## Slide 7
Evolution of BOT and IC 5-23
Originally enacted decades ago for larger projects
Now used as project delivery for local projects
  Various changes in use over the years
May or may not include long-term financing mechanism
May or may not include operation of asset

## Slide 8
Design – Bid – Build
Design-Bid-Build (DBB)
Design Team
Construction Team
Architect
Structural Eng.
Civil Eng.
Landscape Arch.
Planner
Etc.
General Contractor
Const. Mgr.
Primes
Subs
Etc.
Government Unit
Most common delivery system for units of government
Separated into three distinct phases - Design, Procurement, and Construction (each contracted directly with the owner)
Fixed-price through a sealed bid
Could have a “Multiple Prime” arrangement
Owner’s Risk = High

## Slide 9
Simple BOT Explanation
BOT Delivery
Gaining popularity
Three phases (design, bid, build) all incorporated into a single agreement under control of the developer.
Shifts significant risk to the developer
Owner’s Risk = Low
Design Team
Construction Manager
Architect
Structural Eng.
Civil Eng.
Landscape Arch.
Planner
Etc.
General Contractor
Primes
Subs
Etc.
Developer
(Finance, Design, Construct)
Government Unit

## Slide 10
Build-Operate-Transfer Process
The unit of government (UG) releases a request for proposals/qualifications for the financing, design, and construction of the project.
The most qualified team is selected.
The selected respondent enters into a scoping period whereby they must deliver a schematic design, guaranteed financing terms, and a budget.
BOT Process
Representative Wastewater Treatment Plant Project

## Slide 11
Build-Operate-Transfer Process
The UG votes to move forward with the project only upon receiving satisfactory design, financing terms, and budget.
  If deliverables are not satisfactory, then the RFPQ process can be cancelled.
  If deliverables are satisfactory, then financing is closed and construction begins.
BOT Process
Representative Round-a-bout Project

## Slide 12
Build – Operate – Transfer (BOT)
Advantages
  Flexibility – Indiana statute is very broad
  Project is privately developed, so construction risk shifts to BOT developer
  Efficient execution
  Direct negotiations with the developer
    Reduced costs (money goes further)
    Reduced timeline

## Slide 13
Build – Operate – Transfer (BOT)
Disadvantages
  Limited bidder pool – but growing
  Historical rationale tied to politics (no longer true)
  Not well understood by the legal and financial community
  Lack of integration with “Bond Portfolio”
  Rogue Developers

## Slide 14
Examples and Anecdotes
MADE@Plainfield Higher Education Building - BOT
$35MM
100k+ SF
Town of Plainfield
Ivy Tech/Vincennes
Plainfield Schools

## Slide 15
Examples and Anecdotes
Speedway Town Hall and Police Headquarters - BOT
$7MM
35k+ SF
Town of Speedway
Town/Police/Schools

## Slide 16
Examples and Anecdotes